## Slide 1: 5th PCREEE STEERING COMMITTEE (PSC) MEETING 18th NOVEMBER 2020 MODE: VIRTUAL
AGENDA ITEM 3 – PROGRESS REPORT 2020
To update the PSC on the implementation of the PCREEE Work Plan for 2020.

## Slide 2
Background
PSC 4 endorsed a budget of 692,000 Euro for 2020
In June 2020, UNIDO & SPC signed a FA 600,000 Euro
80% has been received
Jan-June report – narrative & financial – approved by UNIDO
Covid struck in March
Impact on staff & delivery

## Slide 3
Status - Staff
Terminated Media & Comms Officer’s contract
Recruitment of an energy business mentor put on hold
Recruitment of an Energy Audit Adviser put on hold
Recruitment of a PIJP put on hold
No more Intern

## Slide 4
Status – Work Plan (host country)
Electrical safety and compliance workshop
Finalized the TEEMP
Review of the 3rd ECC for 2020 – 2025
Webinar on tariff setting & regulation opened to regional participants
Development of the NQ on SE
PCREEE –OIREP joint training workshops
PCREEE-PacTVET-DoE investment promotion
Climate Change Awareness Week

## Slide 5
Status - Vanuatu
Low carbon transport proposal
Established the Sustainable Energy Association of Vanuatu
Investment promotion and awareness in Vila & Santo

## Slide 6
Status – Work Plan (investment promotion)
Webinar series (3) on accelerating investments on RE, EE & smart mobility – EU, NZMFAT, GET.invest, ElectriFi, GGGI, NDC Hub, etc
Roundtables (2) on energy access and private financing in Fiji – PFAN, FREF & DoE

## Slide 7
Status – Work Plan (emobility & business plan consultations)
Regional (2)
Solomon Is
Niue
Nauru
Tuvalu
Palau
Tonga
Vanuatu

## Slide 8
Status – Work Plan (either postponed or cancelled)
Solomon Is Investment Forum [postponed to 2021]
Regional Energy Investment Forum - PPA
Establishment of a Solomon Is Sustainable Energy Industry Association
National Energy Dialogue in American Samoa
National Energy Dialogue in the North Pacific
Regional workshop on the emobility & business plan (cancelled)
Follow up regional workshop on developing funding proposals
Support the SPC-UNIDO collaboration for the development of GCF project proposals related to regional emobility and green ports initiative

## Slide 9
Status – other collaborations
Signed MoU with Eco CARE Pacific Trust
Signed MoU with UPNG
Signed LoA to support a Super Fly project in the SI
Current discussions with ISA on joint workshops for the PICs
Continued collaboration with One Energy Islands of Korea – Palau RE mini-grid and other proposals

## Slide 10
Status – Resource mobilization
2 consultancies with CTCN
Full cost recovery for the PacTVET works
Consultancy with Coffey International – review of MFAT’s Energy Programme

## Slide 11: Issues
Use savings to fabricate a PCREEE conference room and upgrade virtual conference facilities
Mixed virtual and in-country deliveries
Use more in-country coordinators and local consultants
Rely more on proactiveness & efficiency of the local coordination

## Slide 12: Recommendations
The meeting is invited to:
Note the progress with the implementation of the 2020 work plan and budget.
Note the need to upgrade teleconference facilities for the virtual deliveries.
Note the need to engage local consultants and for effective local coordination in the delivery of national activities.